|  | CHANGE ORDER COST SUMMARY |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
|  | DESCRIPTION OF COST | LABOR | MATERIAL |  | TOTAL |
| 1 | Equipment (from page 2) |  |  |  |  |
| 2 | Material Costs (from page 3) |  |  |  |  |
| 3 | Subtotal items 1 + 2 |  |  |  |  |
| 4 | Freight, Other Delivery Charges |  |  |  |  |
| 5 | Subtotal item 3 + 4 |  |  |  |  |
| 6 | Material Return & Cancellation |  |  |  |  |
| 7 | Other Direct Costs (from page 4) |  |  |  |  |
| 8 | Equipment & Tool Use (from page 5) |  |  |  |  |
| 9 | Gas & Oil |  |  |  |  |
| 10 | Labor Costs (from pages 6 & 7) |  |  |  |  |
| 11 | SUBTOTAL = |  |  |  |  |
| 12 | TOTAL COSTS BEFORE SUBCONTRACTS = |  |  |  |  |
| 13 | Warranty Reserve @ % of line 12 |  |  |  |  |
| 14 | Subcontracts (from page 8) |  |  |  |  |
| 15 | SUBTOTAL (LINE 12 + 13 + 14) = |  |  |  |  |
| 16 | Overhead @ % of line 15 |  |  |  |  |
| 17 | Profit @ % of line 15 |  |  |  |  |
| 18 | TOTAL COSTS AND PROFITS BEFORE BONDS, INSURANCE & OTHER COSTS = |  |  |  |  |
| 19 | Subcontractors’ Bonds |  |  |  |  |
| 20 | Bonds Performance & Payment @ % of line 18 |  |  |  |  |
| 21 | Shop Burden @ $/hour |  |  |  |  |
| 22 | Special Insurance & Other Charges |  |  |  |  |
| 23 | Extended Overhead (from page 9) |  |  |  |  |
| 24 | TOTAL PRICE OF CHANGE PROPOSAL = |  |  |  |  |
| 25 | Extension of time: |  | Work Days |  |  |
| 26 | This proposal is based on: |  | Straight Time |  |  |
|  |  |  | Overtime |  |  |
|  |  |  | Shift Work |  |  |
| 27 | This proposal is VOID unless a written change order or written Notification to Proceed |  |  |  |  |
|  | is received by: ________________ |  |  |  |  |
| 28 | Extended Overhead Costs: | Included |  |  |  |
|  |  | Deferred* |  |  |  |
|  |  | N/A |  |  |  |
|  | Submitted by:_________________________________ | Date: _______________ |  |  |  |
|  | Approved by:__________________________________ | Date:_______________ |  |  |  |
|  | *Extension of time deferred is to be applied in proper schedule sequence to each category of work. |  |  |  |  |

|  | LUMP SUM CHANGE ORDER |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| QUANTITY | EQUIPMENT |  |  |  |  |  | Labor Hours | Amount |
|  | Plumbing Equipment |  |  |  |  |  |  |  |
|  | Plumbing Equipment Total |  |  |  |  |  |  |  |
|  | HVAC Equipment |  |  |  |  |  |  |  |
|  | HVAC Equipment Total |  |  |  |  |  |  |  |
|  | Sheet Metal Equipment |  |  |  |  |  |  |  |
|  | Sheet Metal Equipment Total |  |  |  |  |  |  |  |
|  | EQUIPMENT SUBTOTAL= |  |  |  |  |  |  |  |
|  |  |  | Sales Tax |  |  |  | = |  |
|  |  |  | Freight |  |  |  | = |  |
|  |  |  | Expediting |  |  |  | = |  |
|  |  |  | Startup, Test & Punch @ % |  |  |  | = |  |
|  |  |  |  |  | Total Equipment Cost = |  |  |  |
|  |  |  |  |  | Total Equipment Hours = |  |  |  |

|  | COST ESTIMATE ROUGH MATERIAL |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| QUANTITY | ROUGH MATERIAL |  |  |  |  |  | Labor Hours | Material |
|  | Plumbing Material |  |  |  |  |  |  |  |
|  | Plumbing Material Total |  |  |  |  |  |  |  |
|  | HVAC Material |  |  |  |  |  |  |  |
|  | HVAC Material Total |  |  |  |  |  |  |  |
|  | Sheet Metal Material |  |  |  |  |  |  |  |
|  | Startup and Test |  |  |  |  |  |  |  |
|  | Punch List |  |  |  |  |  |  |  |
|  | Material Handling |  |  |  |  |  |  |  |
|  | Cleanup |  |  |  |  |  |  |  |
|  | Sheet Metal Material Totals: |  |  |  |  |  |  |  |
|  | ROUGH MATERIAL SUBTOTAL= |  |  |  |  |  |  |  |
|  |  |  | Consumables @ % |  |  |  | = |  |
|  |  |  | Sales Tax |  |  |  | = |  |
|  |  |  | Freight |  |  |  | = |  |
|  |  |  | Expediting |  |  |  | = |  |
|  |  |  | Startup, Test & Punch |  |  |  | = |  |
|  |  |  |  |  | Total Rough Material Cost = |  |  |  |
|  |  |  |  |  | Total Rough Material Hours = |  |  |  |

| OTHER DIRECT COSTS |  |  |  |  |
| --- | --- | --- | --- | --- |
| ITEM | % Labor | Quantity | Rate | Total |
| Resident Management Expenses |  |  |  |  |
| Superintendent Expenses |  |  |  |  |
| Other Non-Manual Labor Expenses |  |  |  |  |
| Field Office Management Expenses |  |  |  |  |
| Estimating and Cost Analysis Expenses |  |  |  |  |
| Labor Planning and Expenses for Update |  |  |  |  |
| Field Engineering, Detailing, Copies and Supplies |  |  |  |  |
| Purchasing, Expediting and Traffic Expenses |  |  |  |  |
| Inventory Management Expenses |  |  |  |  |
| Tools and Equipment Management Expenses |  |  |  |  |
| Payroll Management Expenses |  |  |  |  |
| Administration Expenses |  |  |  |  |
| Welding Qualification Expenses |  |  |  |  |
| Welding Inspection and Testing (NDB) |  |  |  |  |
| Instruction of the Owner’s Personnel/O&M Manuals |  |  |  |  |
| CPM Scheduling or Update |  |  |  |  |
| Revise As-Built Drawings |  |  |  |  |
| Progress Photos |  |  |  |  |
| Parking Expenses |  |  |  |  |
| Permits, Licenses, Fees, Dues |  |  |  |  |
| Extraordinary Estimating Expenses |  |  |  |  |
| Engineering or Design Expenses |  |  |  |  |
| Deliveries |  |  |  |  |
| Special Freight Charges |  |  |  |  |
| Temporary Wiring |  |  |  |  |
| Temporary Power |  |  |  |  |
| Temporary Heat |  |  |  |  |
| Temporary Water |  |  |  |  |
| Temporary Toilets |  |  |  |  |
| Temporary Air |  |  |  |  |
| Temporary Weatherproofing |  |  |  |  |
| Temporary Site Work |  |  |  |  |
| Safety Barricades, Gates and Other Materials |  |  |  |  |
| Ventilation |  |  |  |  |
| Tags, Charts and Identification |  |  |  |  |
| Office Furniture and Equipment |  |  |  |  |
| EDP Cost |  |  |  |  |
| Prefabrication Facilities |  |  |  |  |
| Storage Facilities – Onsite |  |  |  |  |
| Storage Facilities – Offsite |  |  |  |  |
| Office Heat and Electricity |  |  |  |  |
| Copier Expense and Office Supplies |  |  |  |  |
| Warranty Reserve |  |  |  |  |
| Contingencies |  |  |  |  |
| Sales Tax on Applicable Items Above |  |  |  |  |
| TOTAL OTHER DIRECT COSTS = |  |  |  |  |

| EQUIPMENT AND TOOL USE |  |  |  |  |
| --- | --- | --- | --- | --- |
| EQUIPMENT | Rate | Period | Quan/Dur | Cost |
| Automobile |  |  |  |  |
| Panel Van |  |  |  |  |
| Pickup Truck |  |  |  |  |
| Stake-Body Truck |  |  |  |  |
| – 1 1/2 Ton |  |  |  |  |
| – 1 1/2 Ton W/A – Frame and Winch |  |  |  |  |
| Flatbed Truck – 2 Ton |  |  |  |  |
| Hydralift Truck |  |  |  |  |
| Crane – 140 Ton – 170 Foot Boom |  |  |  |  |
| Motor Crane – 25 Ton |  |  |  |  |
| D-6 Crawler Tractor |  |  |  |  |
| Backhoe |  |  |  |  |
| Trenching Machine |  |  |  |  |
| Air Compressor |  |  |  |  |
| Gasoline Driven Welding Machine |  |  |  |  |
| Electric Motor Driven Welding Machine |  |  |  |  |
| Heliarc Welding Machine |  |  |  |  |
| Acetylene Rigs, Complete |  |  |  |  |
| 8" – Pipe Machine |  |  |  |  |
| 4" – Pipe Machine |  |  |  |  |
| 2" – Pipe Machine – Power Vise |  |  |  |  |
| Pipe Bending Machine |  |  |  |  |
| Metal Cutting Band Saw |  |  |  |  |
| Cut-Off Saw |  |  |  |  |
| Power Hoist |  |  |  |  |
| Water Pump |  |  |  |  |
| Trailer Van |  |  |  |  |
| Portable Building |  |  |  |  |
| Dewatering Equipment |  |  |  |  |
| Fork Lift |  |  |  |  |
| Scissor Lift SL-22 Electric High Reach |  |  |  |  |
| Knuckle Boom TBA-50R-Gas |  |  |  |  |
| Scaffolding |  |  |  |  |
| Total Equipment and Tool Use = |  |  |  |  |
| Gas and Oil Usage = |  |  |  |  |

|  | LABOR SUMMARY |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| JOB | BASE |  | PKING/TRAVEL | WAGE | ZONE | P/R TX |  |
| DESCRIPTION | RATE | FRINGES | SUBSISTANCE | ESCAL | PAY | & INS | TOTAL |
| Sheet Metal | Effective: xx/xx/xx through xx/xx/xx |  |  |  |  |  |  |
| Apprentice |  |  |  |  |  |  |  |
| Journeyman |  |  |  |  |  |  |  |
| Foreman |  |  |  |  |  |  |  |
| Gen. Foreman |  |  |  |  |  |  |  |
| Superintendent |  |  |  |  |  |  |  |
| Plumber/Fitter |  |  |  |  |  |  |  |
| Apprentice |  |  |  |  |  |  |  |
| Journeyman |  |  |  |  |  |  |  |
| Foreman |  |  |  |  |  |  |  |
| Gen. Foreman |  |  |  |  |  |  |  |
| Superintendent |  |  |  |  |  |  |  |
| Laborer |  |  |  |  |  |  |  |
| Project Manager |  |  |  |  |  |  |  |
| Administrative |  |  |  |  |  |  |  |
| 1 | Sheet Metal Journeyman Hours |  |  |  |  |  |  |
| 2 | Plumber/Fitter Journeyman Hours |  |  |  |  |  |  |
| 3 | Material Handling % of lines 1 & 2 |  |  |  |  |  |  |
| 4 | Non-Productive Labor % of lines 1 & 2 |  |  |  |  |  |  |
| 5 | Safety % of lines 1 & 2 |  |  |  |  |  |  |
| 6 | Cleanup % of lines 1 & 2 |  |  |  |  |  |  |
| 7 | Training % of lines 1 & 2 |  |  |  |  |  |  |
| 8 | Equipment Repair % of lines 1 & 2 |  |  |  |  |  |  |
| 9 | Building Height Factor % of lines 1 & 2 |  |  |  |  |  |  |
|  |  |  | BASE JOURNEYMAN HOURS = |  |  |  |  |

(Labor Summary continued on Page 7)

|  | LABOR SUMMARY/CORRECTIONS |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
|  | LABOR CORRECTIONS | Affected Hours of |  | Labor Hours of |  |
|  |  | Current Contract |  | Proposed Change |  |
| 10 | Percentages are to be applied to the | Labor hours |  |  |  |
|  | total labor hours of the current contract | as of |  |  |  |
|  | and to the labor of the proposed change. |  |  |  |  |
| NEGATIVE PRODUCTIVITY FACTORS |  | % of Loss | Hrs. Lost | % Loss | Hrs. Lost |
|  | (Refer to Appendix A) | CC | CC | PC | PC |
| 11 | Stacking of Trades |  |  |  |  |
| 12 | Morale and Attitude |  |  |  |  |
| 13 | Reassignment of Workforce |  |  |  |  |
| 14 | Crew Size Inefficiency |  |  |  |  |
| 15 | Concurrent Operations |  |  |  |  |
| 16 | Dilution of Supervision |  |  |  |  |
| 17 | Learning Curve |  |  |  |  |
| 18 | Errors and Omissions |  |  |  |  |
| 19 | Beneficial Occupancy |  |  |  |  |
| 20 | Joint Occupancy (other trades) |  |  |  |  |
| 21 | Site Access |  |  |  |  |
| 22 | Out of Sequence Work (other trades) |  |  |  |  |
| 23 | Ripple |  |  |  |  |
| 24 | Overtime Adjustment |  |  |  |  |
| 25 | SUBTOTAL |  |  |  |  |
| 26 | TOTAL CORRECTION |  |  |  |  |
|  |  | Total Hours with Corrections |  |  |  |
|  | HOURS AND LABOR AMOUNT |  | HOURS | RATE | TOTAL |
| 27 | S/M Journeyman | Total Hours |  |  |  |
| 28 | S/M Foreman | Total Hours |  |  |  |
| 29 | S/M General Foreman | Total Hours |  |  |  |
| 30 | Plumber/Fitter Journeyman | Total Hours |  |  |  |
| 31 | Plumber/Fitter Foreman | Total Hours |  |  |  |
| 32 | Plumber/Fitter General Foreman | Total Hours |  |  |  |
| 33 | Laborer | Total Hours |  |  |  |
| 34 | Operator |  |  |  |  |
| 35 | Teamster |  |  |  |  |
| 36 | Millwright |  |  |  |  |
| 37 | Quality Assurance | Total Hours |  |  |  |
| 38 | Other |  |  |  |  |
| 39 | TOTAL DIRECT LABOR |  |  |  |  |
| 40 | Tool Replacement % of labor |  |  |  |  |
| 41 | TOTAL LABOR |  |  |  |  |

|  | SUBCONTRACTS |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| SUBCONTRACT |  |  |  |  |  |  | Sub Hours | Quote |
| Temperature Controls |  |  |  |  |  |  |  |  |
| Insulation |  |  |  |  |  |  |  |  |
| Plumbing and HVAC Piping |  |  |  |  |  |  |  |  |
| Air and Water Balance |  |  |  |  |  |  |  |  |
| Excavation |  |  |  |  |  |  |  |  |
| Rigging |  |  |  |  |  |  |  |  |
| Core Drilling |  |  |  |  |  |  |  |  |
| Non-Destructive Testing/Visual Inspection |  |  |  |  |  |  |  |  |
| CPM Scheduling and Update |  |  |  |  |  |  |  |  |
|  |  |  |  | TOTAL SUBCONTRACT COSTS = |  |  |  |  |

|  | EXTENDED OVERHEAD CALCULATION |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| EXTENDED OVERHEAD |  |  |  |  | Quantity | Cost |  | Total |
|  |  |  |  | TOTAL EXTENDED OVERHEAD = |  |  |  |  |

SPECIAL TERMS AND CONDITIONS

EXCLUSIONS AND CONDITIONS

1. We exclude any cutting, patching or painting required for this work.

2. We exclude any and all demolition and subsequent cleanup.