<COMPANY LETTERHEAD>

<DATE>

<PRIME CONTRACTOR>

<ADDRESS>

<CITY, STATE, ZIP>

Attn.:	<NAME>

Re:	<PROJECT NAME>

Schedule Slippage

Dear <NAME>,

In reviewing job progress as measured against the approved project schedule, we have discovered that the following activities are <DAYS> behind schedule:

Activity Name/Number			Number of Days Behind

As of the date of this notice, we do not know whether there are time extensions requested or granted to you by the owner, or whether you have alternate plans to make up the schedule slippage delay; therefore, our work will be delayed and impacted. If there is going to be an extension of time, we would expect to be compensated for our extended performance costs. Alternatively, if we are going to be asked to accelerate our work, we would expect to be compensated for the acceleration effort.

We would like to assist you in any manner possible to mitigate the overall delay, and specifically any costs associated with delay and impact to our work. However, we cannot be of assistance unless we know how you intend to proceed. Therefore, we would appreciate the opportunity to meet with you at your earliest convenience to discuss how you intend to account for the referenced delays, and how we can assist you in this effort. Alternatively, if a meeting cannot be arranged, we would appreciate a written response to this letter setting forth the requested information.

We look forward to hearing from you and helping you resolve these issues.

Sincerely,

<COMPANY NAME>

<YOUR NAME>

<TITLE>